Tring Tring Website

Where we are, and what is left to do

Summary for the business  ·  24 September 2026

Where we are today

The home page is designed and looks finished.

Behind it, almost nothing works yet. It is one page with nowhere to click through to.

The 'Make a test call' button plays a pretend call. There is no real AI and no real phone line on the site.

Every number, customer logo and quote on the page is made up placeholder content.

Around 40 links are dead, including every menu item and every footer link.

The site cannot collect a single enquiry. The newsletter box throws the email away.

There are no legal pages, so we are not allowed to launch yet.

What we need to build

Make the product real on the website

Let visitors talk to the AI agent straight from their browser.

Publish a phone number anyone can ring to hear the agent answer.

Let visitors ask the agent to call them back on their own number.

Add a chatbot that answers questions and books demos.

Add a page where people can listen to every voice we offer, in every language.

Add real call recordings for each use case: RSVP, reminders, directions, feedback, helpline, sales, support.

Home page

Add a wall of videos under the top section showing real people using the agent in different languages.

Replace the made-up numbers, logos and customer quotes with real ones, or take them off the page.

Agree how many languages we actually support, and say the same number everywhere.

Pages to create (none of these exist yet)

Product, Solutions, Industries, Integrations, Pricing, Customers, Resources.

Book a demo, Contact, About, Careers, Security.

Voices, and a page per use case.

Error pages, for when something goes wrong.

Legal pages (we cannot launch without these)

Privacy policy.

Terms of service.

Trademark and brand page.

Cookie notice, and the pop-up that goes with it.

Call recording notice, because we record calls.

Later: acceptable use, data agreement, refunds, service levels.

Sales material

A downloadable brochure PDF.

A one-page sheet per industry, and a sales deck.

Behind the scenes

Enquiry forms that actually work and send leads to sales.

Analytics, so we can see what is working.

The basics that get us found on Google.

Proper testing on phones, and for people using screen readers.

Hosting, backups, and a safe place to check changes before they go public.

Decisions we need from you

Which website address do we use, gvox.ai or tringtring.co.in?

Do we show prices publicly, and what are they?

Which languages and which voices are we actually selling at launch?

Which security certificates can we honestly claim? The page currently claims ISO 27001, SOC 2 and HIPAA.

Which customers will let us use their name, logo and a quote?

Which countries are we selling into at launch?

Do we build our own chatbot or buy one?

Order of work

First, make it safe to launch: legal pages, the missing pages, working enquiry forms, and remove the fake content.

Next, make it sell: the real phone demo, the browser demo, the videos, the voice samples and the chatbot.

Later, make it grow: customer case studies, blog and guides, and the call-me-back demo.

Full detail, with estimates and technical notes, is in 'Tring Tring Website - Completion Requirements'.